- Project Schedule/Work and Assignments

- General Information

Provide basic information about the project including: (This information is bidirectional from previous forms and should prepopulate)

Proponent Secretary – The Secretary to whom the proponent agency is assigned or the Secretary that is sponsoring an enterprise project.

Proponent Agency – The agency that will be responsible for the management of the project.

Project Manager – The person(s) preparing this document.

Planned Initiation Start Date – Date that the project is projected to start.

Planned Completion Date – Date the project is expected to be complete.

Investment Approval Status – The current phase the project is in.

Item Classification Governance – The category of project based on the Risk and Complexity Assessments.

Investment Status Approval:

Total Cost at Complete (FPIFV) – The total estimated cost at the completion of the project.

B. Work and Assignments

Last update: July 6, 2020              Environment Overview Appendix Id: Service Management Manual (VAR)

On the work and assignments tab, select column set “1. Project Build Schedule”

Enter high level key dates and milestones that coincide with the major milestones in the project charter.

At a minimum, the following information is needed:

Estimated Duration – Insert the estimated length of time required to perform the work.  Duration is defined as the number of days (not including holidays or non-working periods) required to complete an activity or other project element.

Start Date - Point in time when an activity can start, based on sequence, resource availability, and any other specific schedule constraints.

Finish Date - Point in time when the uncompleted portions of an activity can finish based on the resource availability, and any other schedule constraints.